Overall Roadmap (15 Days)

We'll divide the project into 5 phases.

Phase 1 — Foundation (Days 1–3)

Goal: Understand React and Node basics while setting up the project.

React

- What is React?

- Vite

- Components

- JSX

- Props

- State (useState)

- React Router

Node

- What is Node?

- npm

- Express

- First API

- Postman

MongoDB

- Atlas

- Collections

- Mongoose

Output

client/
server/

React running
Express server running
MongoDB connected

Phase 2 — Authentication (Days 4–6)

Learn

- JWT

- bcrypt

- Middleware

- Axios

Build

- Register

- Login

- Logout

- Protected Routes

- Authentication Middleware

Output

Working Login System

Phase 3 — Food CRUD (Days 7–10)

Learn

- CRUD

- Controllers

- Models

- File Structure

Build

Admin

- Add Food

- Edit Food

- Delete Food

Customer

- View Foods

- Food Details

Output

Complete CRUD module

Phase 4 — Cart & Orders (Days 11–13)

Build

Cart

- Add

- Remove

- Update Quantity

Orders

- Place Order

- Order History

- Update Order Status

Phase 5 — Polish (Days 14–15)

- Better UI

- Validation

- Error Handling

- GitHub README

- Deployment (optional)

- Documentation Update

Daily Routine

Every day, follow the same pattern:

📚 Step 1 (30–45 min)

Learn only the concepts needed for today's feature.

💻 Step 2 (2–3 hrs)

Implement the feature.

🧪 Step 3 (15 min)

Test it with Postman or the browser.

📝 Step 4 (10 min)

Update:

- Project Documentation

- Interview Notes

📤 Step 5 (5 min)

Commit to GitHub.

5. Features to Develop

🔐 Authentication Module

- User Registration

- User Login

- User Logout

- JWT Authentication

- Protected Routes

- Password Hashing (bcrypt)

Concepts Learned

- React Forms

- Axios POST

- JWT

- Middleware

- bcrypt

🍕 Food Management Module

Customer

- View All Food Items

- View Food Details

- Search Food (Optional)

Admin

- Add Food Item

- Update Food Item

- Delete Food Item

Concepts Learned

- CRUD Operations

- Express Routes

- Controllers

- Mongoose Models

- Image Handling (later)

🛒 Cart Module

- Add to Cart

- View Cart

- Update Quantity

- Remove Item

Concepts Learned

- React State

- API Integration

- CRUD

- Array Manipulation

📦 Order Module

- Place Order

- View Order History

- View Order Details

- Update Order Status (Admin)

Concepts Learned

- Relationships in MongoDB

- Order Workflow

- Protected APIs

👨‍💼 Admin Dashboard

- Dashboard Home

- Manage Food

- Manage Orders

- View Users (Optional)

Concepts Learned

- Role-Based Authentication

- Admin Routes

- Authorization

🎨 Frontend

- Responsive Navbar

- Home Page

- Login/Register Pages

- Food Listing Page

- Food Details Page

- Cart Page

- Orders Page

- Admin Dashboard UI

Concepts Learned

- React Router

- Components

- Props

- useState

- useEffect

🔧 Backend

- REST APIs

- Error Handling

- Validation

- Middleware

- MongoDB Connection

🚀 Future Features (Version 2)

- Razorpay Payment

- Email Verification

- Forgot Password

- Reviews & Ratings

- Coupons

- Analytics Dashboard

- Docker

- Deployment

⭐ Priority (Very Important)

To keep us focused, let's mark features by priority.

🟢 Must Have (Complete these first)

- User Authentication

- Food CRUD

- Cart

- Orders

- Admin Dashboard

- JWT

- MongoDB

- Axios

- React Router

These are the core features that will teach you the MERN stack.

🟡 Good to Have (If time permits)

- Search

- Filters

- User Profile

- Better UI

- Pagination

🔵 Future Enhancements

- Razorpay

- Email Verification

- Notifications

- Coupons

- Docker

FoodHub Complete Roadmap (v2)

Phase 1 – Foundation ✅ (Completed)

✅ React Fundamentals

✅ Components

✅ Props

✅ React Router

✅ Express.js

✅ MongoDB Atlas

✅ Mongoose

✅ CRUD APIs

✅ Axios Integration

✅ Food Module (User Side)

Phase 2 – Authentication (Current)

🔄 User Authentication

├── User Model

├── Register (Customer)

├── Login (All Roles)

├── Password Hashing (bcrypt)

├── JWT Authentication

├── Protected Routes

├── Role-Based Authorization

└── React Login/Register Integration

At this point:

Customer ✅

Admin (can login if account exists) ✅

Delivery Partner (can login if account exists) ✅

Notice we don't build the delivery workflow yet—we only make sure the authentication system supports all roles.

Phase 3 – Customer Module

Customer

├── View Foods

├── Search Foods

├── Filter Categories

├── Cart

├── Wishlist (Optional)

├── Checkout

├── Place Order

├── Order History

├── User Profile

└── Address Management

Phase 4 – Admin Module

Admin Dashboard

├── Dashboard Statistics

├── Manage Foods

│     ├── Add

│     ├── Edit

│     └── Delete

│

├── Manage Categories

│

├── Manage Users

│     ├── Customers

│     ├── Admins

│     └── Promote/Demote

│

├── Manage Orders

│

└── Delivery Applications ⭐

├── View Applications

├── Approve

└── Reject

This is where the delivery partner workflow begins.

Phase 5 – Delivery Partner Module ⭐

1. Become a Delivery Partner

Landing Page

↓

Become Partner

↓

Application Form

↓

Upload Documents

↓

Submit

Store in:

DeliveryApplications

Status:

Pending

2. Admin Reviews

Pending

↓

Approve

↓

Create User

↓

role = delivery

↓

Email/Notification

3. Delivery Dashboard

Delivery Dashboard

├── Assigned Orders

├── Accept Order

├── Pickup Order

├── Delivered

├── Delivery History

└── Earnings (Optional)

Phase 6 – Advanced Features

⭐ Image Upload (Multer + Cloudinary)

⭐ Reviews & Ratings

⭐ Coupons

⭐ Notifications

⭐ Live Order Tracking

⭐ Email Verification

⭐ Forgot Password

⭐ Payment Gateway (Stripe/Razorpay)

⭐ Analytics Dashboard

Phase 7 – Deployment

Frontend

↓

Vercel

Backend

↓

Render

Database

↓

MongoDB Atlas

📁 Final Project Structure

FoodHub

├── Customer Portal

│     Home

│     Menu

│     Cart

│     Orders

│

├── Admin Portal

│     Dashboard

│     Foods

│     Categories

│     Users

│     Delivery Applications

│

├── Delivery Portal

│     Dashboard

│     Assigned Orders

│     Delivery History

│

└── Shared

Login

Register

Navbar

🎯 Database Collections

Users

Foods

Categories

Orders

Cart

DeliveryApplications

Reviews

My recommended roadmap

Phase 1 – Authentication ✅

- Register

- Login

- JWT

- Logout

- Auth Middleware

- Protected Routes

Phase 2 – Food & Cart ✅

- Food CRUD (backend)

- Home Page

- Add to Cart

- Cart CRUD

- Cart UI

Phase 3 – Customer Order Flow ⭐ (Next)

This completes the main customer journey.

- Address Management

- Checkout

- Place Order

- My Orders

- Order Details

- Cancel Order (before accepted)

At this point, a customer can actually order food.

Phase 4 – Admin Module ⭐⭐⭐

Now build the admin because customer ordering is complete.

- Admin Login

- Dashboard

- Food CRUD UI

- Category CRUD

- User Management

- Order Management

- Delivery Partner Approval

- Reports

Phase 5 – Improve Customer Experience

Now that the admin can manage data, we enhance browsing.

- Dynamic Categories

- Menu Page

- Search

- Filter

- Sort

- Pagination

Why now?

Because Category CRUD already exists.

Instead of this:

Pizza

Burger

Drinks

hardcoded,

your Menu will fetch:

GET /api/categories

from the admin-created categories.

No duplicate work.

Phase 6 – Delivery Partner

- Apply

- Approval

- Dashboard

- Assigned Orders

- Delivery Status

- Delivery History

Phase 7 – Final Polish

- Image Upload (Multer)

- Toast Notifications

- Profile

- Responsive improvements

- Error Pages

- Deployment